Independent Audit Plan – Secure Genomic Data Sharing Consortium

Version: 1.0 – 02/10/2025

1. Purpose

The Independent Audit Plan ensures that the blockchain-based genomic data access system is legally compliant, ethically sound, and technically secure before full-scale deployment. It provides assurance to donors, researchers, regulators, and consortium members.

2. Audit Scope

Audits will cover three domains:

A. Legal & Compliance Audit

- GDPR compliance (consent, withdrawal, right to be forgotten, DPIA).

- HIPAA compliance (US data transfers, de-identification, data minimization).

- Review of all legal documents (Consent Forms, DUA, Membership Agreements, Consortium Charter).

- Verification that tokenization does not bypass donor rights.

B. Technical & Security Audit

- Smart Contracts:

  - Lifecycle states (Available → Active → Revoked).

  - Access control rules (only DAC-approved + donor-consented projects).

  - Tests for re-entrancy, overflow/underflow, and access control bypasses.

- Off-Chain Systems:

  - Consent Management System (CMS): authentication, e-signature integrity.

  - Key Management System (KMS): secure issuance, key rotation on revocation.

  - Relayer: correct handling of blockchain → off-chain events.

- Infrastructure Security:

  - Data stored in GDPR/HIPAA-compliant servers.

  - Encryption standards (AES-256 for data, TLS for communication).

C. Ethical & Governance Audit

- Functionality of the DAC and Ethics Committees.

- Evaluation of donor fatigue mitigation strategies.

- Review of sanctions and enforcement mechanisms in case of misuse.

3. Methodology

- Pre-Audit Preparation

  - Collect system documentation, smart contract source code, governance documents.

  - Set up test environment with sample datasets and tokens.

- Audit Execution

  - Legal experts review documentation.

  - Security auditors test contracts on Polygon Amoy testnet.

  - Penetration testing of CMS, KMS, Relayer.

  - Simulation of donor withdrawal and revocation.

- Reporting

  - Findings categorized as Critical, Major, Minor, Informational.

  - Recommendations issued for each finding.

  - Consortium must implement corrective actions before production use.

4. Audit Frequency

- Pre-deployment: Full legal + technical + governance audit.

- Annually: Independent re-audit of compliance and security.

- After major changes: Any major update to contracts, CMS, or KMS triggers a targeted re-audit.

5. Audit Providers

- Legal audit: Independent GDPR/HIPAA law firm or privacy consultancy.

- Technical audit: External blockchain security firm (e.g., CertiK, Trail of Bits, or university cyber lab).

- Ethical audit: Independent bioethics board or academic committee.

6. Deliverables

- Audit Report (public summary + private full version).

- Corrective Action Plan (mitigation steps, deadlines).

- Certification of Compliance before production deployment.